SECURITY QUERY HUB

Project Definition Document — Iteration 1

Hosted on AWS EC2  |  Internal Use Only  |  Draft

# 1. Project Overview

The Security Query Hub is an internal web application hosted on AWS EC2 that enables security personnel to submit raw SentinelOne Deep Visibility queries, view results, and access shared query history. Iteration 1 focuses on core functionality — raw data retrieval, basic display, and user management — with parsing, formatting, and downstream integrations (e.g. Splunk) deferred to future iterations.

## 1.1 Key Objectives (Iteration 1)

- Provide a browser-based interface for running stored S1 Deep Visibility queries, returning and displaying raw query results in a basic unsorted table

- Provide an admin panel for creating, deleting, and modifying stored queries; account and user management (adding and removing standard and admin users); and the ability to delete previous search results

- Persist query history and results in SQLite, visible to all authenticated users

- Enforce authentication for all users (username + password)

- Implement automated FIFO storage cleanup when disk exceeds 70% capacity

# 2. Architecture & Infrastructure

## 2.1 Hosting

| Cloud Provider | Amazon Web Services (AWS) |
| --- | --- |
| Compute | EC2 (self-managed instance) |
| OS | Ubuntu 24.04 LTS |
| Network | Internal only — HTTP (no SSL for iteration 1); ACL restricted to VPN subnets |
| Instance Type | t3.medium (2 vCPU, 4GB RAM) |
| Storage | 100GB EBS gp3 (encrypted) |
| Database | SQLite (SQLCipher encrypted, co-located on EC2) |

## 2.2 Tech Stack

| Backend | Python — FastAPI |
| --- | --- |
| Frontend | Web UI (browser-based), served by backend |
| Database | SQLite |
| Data Source | SentinelOne Deep Visibility API (credentials stored via environment variable) |
| Auth | Username + password (session-based) |

# 3. Feature Scope — Iteration 1

## 3.1 Authentication & User Management

- All users must log in with username and password before accessing any part of the application

- Sessions maintained server-side; unauthenticated requests redirected to login page

- Two roles: Admin and Standard User (SOC Analyst / Incident Responder / Threat Hunter — all treated equally)

- Admin panel is a protected section within the same web UI, accessible only to admin accounts

- Admin capabilities: create new admin or standard user accounts, reset passwords, deactivate accounts

- Admins can add and delete stored S1 Deep Visibility queries — pre-written queries saved centrally that standard users can select and run without writing raw queries manually

- Admins can delete individual result entries from the database

- At least one bootstrap admin account must be seeded at deployment

## 3.2 Query Interface

- Standard users can only select and run queries from a library of stored queries created by an admin — they cannot write or submit their own raw queries

- Admins can write, save, and delete S1 Deep Visibility queries in the stored query library

- Selected queries are submitted to the S1 Deep Visibility API and raw results returned

- Results displayed in a basic, unsorted, unformatted HTML table — no parsing or enrichment

- Each query submission is saved to the database along with its raw results and metadata (user, timestamp)

## 3.3 Query History

- All saved queries and results are visible to all authenticated users (shared history)

- History view shows query text, submitting user, timestamp, and a link to view raw results

- History view includes basic filtering by user and date range, sortable columns, and keyword search across query text

## 3.4 Storage Management

- A background process monitors EC2 disk utilization on a scheduled interval

- When disk usage exceeds 70% capacity, the oldest saved query results are deleted (FIFO) until usage drops below the threshold

- Query metadata (user, timestamp, query text) is purged along with result data during FIFO deletion — full records are removed

- Deletion events should be logged for admin visibility

# 4. Out of Scope — Iteration 1

| Feature | Status | Target Iteration |
| --- | --- | --- |
| Splunk forwarding / integration | Deferred | Future |
| Data parsing & formatting of S1 results | Deferred | Future |
| HTTPS / SSL termination | Deferred | Future |
| MFA / SSO / SAML | Deferred | Future |
| Query builder / templates | Deferred | Future |
| S3 or external storage | Deferred | Future |
| Alerting / notifications | Deferred | Future |

# 5. Open Items & Decisions Required

| # | Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Forensics data will NOT be included in the first MVP of the project. Resolved — no forensics data ingestion for iteration 1. | Gabe | ✅ Resolved |
| 2 | Schedule data source scoping session with Gabriel to map which query types are best served by S1 Deep Visibility vs. other tools, identify data overlap, and ensure the right sources are centralized. Gabriel has noted this is important for enabling AI correlation and findings in iteration 2. | Tyler / Gabriel | ⏳ Not Started |
| 3 | SentinelOne API credentials and management console access must be provisioned before integration can begin. | TBD | ⏳ Not Started |
| 4 | EC2 instance type set to t3.medium (2 vCPU, 4GB RAM). EBS volume set to 100GB gp3 encrypted. | Team | ✅ Resolved |
| 5 | Confirmed: full records including query metadata are purged during FIFO deletion — nothing is retained. | Team | ✅ Resolved |

# 6. AWS Cost Projection

The following estimates are based on us-east-1 (N. Virginia) on-demand pricing as of March 2026. All figures are approximate monthly costs. Costs will vary based on actual query volume, data growth, and LLM API usage.

Iteration 1 — MVP

| Component | Spec | Unit Price | Est. Monthly Cost |
| --- | --- | --- | --- |
| EC2 — t3.medium (on-demand) | 2 vCPU, 4GB RAM | $0.0416/hr | ~$30 |
| EBS gp3 — 100GB (encrypted) | 100 GB | $0.08/GB-month | ~$8 |
| Data transfer (VPN internal) | < 100GB/month | Free tier | $0 |
| Secrets Manager (future) | 2–3 secrets | $0.40/secret/month | ~$1 |
| CloudWatch Logs | App + disk monitor logs | ~$0.50/GB ingested | ~$2 |
| TOTAL — ITERATION 1 |  |  | ~$41/month |

End State — Iteration 3+ (NLQ + AI Correlation)

| Component | Spec | Unit Price | Est. Monthly Cost |
| --- | --- | --- | --- |
| EC2 — t3.xlarge (1-yr Reserved) | 4 vCPU, 16GB RAM | ~$0.103/hr reserved | ~$75–120 |
| EBS gp3 — 500GB (encrypted) | 500 GB active storage | $0.08/GB-month | ~$40 |
| S3 — Archive (Glacier Instant + IA) | ~1TB+ growing archive | $0.004–0.0125/GB-month | ~$10–25 |
| LLM API — NLQ queries | ~6,000 calls/month | ~$3–15/M tokens | ~$60–150 |
| Secrets Manager | 3–4 secrets | $0.40/secret/month | ~$2 |
| CloudWatch Logs | App, AI, disk, audit logs | ~$0.50/GB ingested | ~$3–5 |
| Data transfer (VPN internal) | < 100GB/month | Free tier | $0 |
| TOTAL — END STATE |  |  | ~$190–340/month |

Cost Notes & Optimization Levers

LLM API is the primary variable cost driver — it scales directly with NLQ query volume and will fluctuate between heavy investigation periods and quiet months. The $60–150/month estimate assumes ~200 NLQ queries/day across the analyst team.

Three key optimizations to implement before end state:

- Prompt caching (available on Claude API): caches the S1 DV schema context across calls, reducing token costs by 60–80% on repeated queries — the single highest-impact cost lever for NLQ.

- EC2 Reserved Instance: committing to a 1-year reservation on the upgraded instance saves ~35–40% vs. on-demand. Worth doing once the end-state instance size is confirmed.

- S3 Intelligent Tiering on archive bucket: automatically moves older query results to cheaper storage tiers without manual lifecycle management. Keeps archive costs flat as data grows.

All pricing sourced from AWS public pricing pages (us-east-1, March 2026). Verify current rates at calculator.aws before budgeting.

# 7. Notes

Forensics Data (Item 1): Forensics data will not be included in the first MVP. If included in a future iteration, it would have significant downstream impact on storage architecture, EC2 sizing, and FIFO retention logic.

Splunk Integration: Splunk forwarding is explicitly out of scope for iteration 1. Query results will reside solely in the Security Query Hub's SQLite database on EC2.

Iteration 2 / AI Correlation (Gabriel): Gabriel has noted that centralizing the right data in iteration 1 is critical to enabling AI-driven correlation and automated findings in iteration 2. A data source scoping session should be held before iteration 2 planning to map query types to the correct data sources, identify overlap, and ensure nothing is missed. Architectural decisions made in iteration 1 will directly impact this capability.

Security Note: The application will be served over HTTP for iteration 1 and is intended for internal network use only. HTTPS and additional hardening should be prioritized before any external or cross-VPC exposure